Meeting Notes 1/25/15

Finalized content for the first iteration of the SRS

Further discussions of the technologies being used for the project

Discussion of Beta version features and requirements

Removal of the view subscribers list feature – deemed unnecessary

Features for Beta version added to pivotal

Team members chose tasked on pivotal

Rough time for finishing beta features 2/2/15

Rough sequence of events for the beta version

* Get server Running on Hypervisor and get website hosted
* Configure Git
* Build tables
* Seed tables and build Models
* Build Controllers
* Build Views
* Front End Design and Development

Samir and Casey got the Server running on the hypervisor